# Pakkam: work log

Everything done in this project since it started on Mon 26 Oct 2026, and what is still open. Snapshot taken 26 Oct 2026, 13:40 UTC (7:10 PM IST).

Sources: git history of main from 35ba419 (tag pre-voice-merge, the project report commit) to ad3061f; pull requests #1 to #11 on GitHub; STATUS.md; docs/SUBMISSION_CHECKLIST.md; docs/REPORT_STATUS_SECTION.md; open branches for PRs #8, #9 and #10.

Labels: "Merged" means it is on main. "Open PR" means it waits for Jaswanth to merge. "Needs Jaswanth" means a person has to do it. "Fakes only" means tested with a fake Gnani or fake LLM, never live. No number here is new: each one is copied from the file named next to it.

# 1. Summary

61 commits landed on main after 35ba419, through 8 merged pull requests (#1 to #7 and #11).

3 pull requests are open and wait for Jaswanth's merge: #8 (backend), #9 (status section), #10 (Ujjwala answer).

Voice in (Gnani STT) and voice out (Gnani Timbre TTS) are built in code. No real Gnani call has been made yet. TTS stays off until the Timbre version is chosen.

363 automated tests pass on the voice work (STATUS.md). A laptop run on the PR #8 branch passed 411 (docs/review/LOOP_ROUND1.md). Neither was re-run for this log.

Tanglish is the weak spot: retrieval-only false refusal is 29% on dev and 61% on held-out (LOOP_ROUND1.md, on the PR #8 branch).

# 2. Pull requests

| PR | Title | Area | Status (UTC time) |
| --- | --- | --- | --- |
| #1 | Add UX audit and reference study documentation | UI (docs) | Merged 26 Oct 12:32 |
| #2 | Add submission planning and weakness audit documentation | Docs, planning | Merged 26 Oct 12:32 |
| #3 | Redesign sources UI with inline citations and bottom sheet | UI | Merged 26 Oct 13:28 |
| #4 | Add report status section and 24-hour plan (docs only) | Docs | Merged 26 Oct 12:32 |
| #5 | Add Gnani voice: ask by voice, spoken answers, daily call cap | Voice | Merged 26 Oct 12:32 |
| #6 | Fix backend robustness issues from the review (ranks 2-7) | Backend | Merged 26 Oct 12:32 |
| #7 | Voice: show the transcript first, plus a phone test checklist | Voice | Merged 26 Oct 13:25 |
| #8 | Block known OCR misreadings, answer cache, model pinning, eval summary | Backend, evaluation | Open, needs Jaswanth's merge |
| #9 | docs: refresh status section and 24-hour plan after the merges | Docs | Open, needs Jaswanth's merge |
| #10 | Add Aadhaar and bank account to the Ujjwala documents answer | Evaluation data | Open, needs Jaswanth's merge |
| #11 | Add MIT LICENSE file (code only) | Docs, licence | Merged 26 Oct 13:33 |

# 3. Work by area

## 3.1 Voice (Gnani)

| What | PR / commit | Status |
| --- | --- | --- |
| Ask by voice: Gnani Prisma v2.5 speech to text, POST /ask/voice, mic button (16 kHz WAV, 30 s cap), upload button, language picker | #5 / 3f48f57 | Merged. Fakes only; never called real Gnani |
| Daily Gnani call cap kept in logs/gnani-calls.json (default 100 a day, a guess) and the clip compare script (ta-IN vs en-IN) | #5 / 0b898fc | Merged. Not run on real clips |
| Spoken answers with Gnani Timbre TTS: POST /speak and a Listen/Stop button | #5 / 84b14d6 | Merged. Off until SCHEMEBOT_TTS_MODEL is set. No real audio made yet |
| Timbre listening-test script (synthetic test sentences) | #5 / 2491d46 | Merged. Needs Jaswanth to run and listen |
| Per-stage timings in responses and the audit log | #5 / 5b4b542 | Merged. Fakes only; no real latency numbers yet |
| Re-runnable voice evaluation: 32-question read-aloud script, typed vs spoken report per language | #5 / f0a8ddc | Merged. Not run on real clips |
| Optional money-amount-to-words before TTS (en, ta, hi) | #5 / 25842d1 | Merged, off by default. Tamil and Hindi wording needs a native speaker's review |
| Tanglish TTS options A to D written down | #5 / 5c8a844 | Merged. Choice waits for Jaswanth's listening test |
| Mic polish: language buttons, cancel, 5 s warning, mic-off card, Send again | #5 / 60dc80c | Merged. Headless browser only; not tried on a real phone |
| Voice fixes: check audio bytes before calling Gnani; keep the call count right across processes | #6 / a27d98c, 8c3c80a | Merged |
| Transcript first: POST /transcribe, "Pakkam heard: ..." shown before the answer | #7 / 3b4f112 | Merged. Mocked routes only |
| Phone test checklist for the mic (docs/PHONE_TEST.md) | #7 / 9f0544e | Merged. The phone test itself needs Jaswanth |
| Windows fix: wait for a lock file Windows is still deleting; short test ids | #8 / 69db1cd, d71ee8c | Open PR |

## 3.2 Backend

| What | PR / commit | Status |
| --- | --- | --- |
| Read-only backend robustness review, items 1-10 with a ranked fix list | #6 / 33a91a4 | Merged |
| Stop holding a global lock over the LLM calls | #6 / 894d7eb | Merged |
| Cap each LLM call at 60 s per attempt and 2 retries | #6 / 280a602 | Merged |
| Guardrail treats 2.5 lakh and 2,50,000 as the same number | #6 / a548269 | Merged |
| "Come back tomorrow" when the daily question limit is used up | #6 / 0a18e66 | Merged |
| Pin model revisions and the uv image digest | #8 / 88e3c9c | Open PR |
| Block known OCR misreadings per document and page, plus a page finder for extracted text | #8 / e2f0831 | Open PR |
| Answer cache whose key covers language, models, settings, index and corrections | #8 / 78a5599 | Open PR |
| 7 OCR correction entries in data/corrections.json (e.g. Pudhumai Penn Rs.4,000 read where the PDF seems to show Rs.1,000) | #8 / 6e6a7da | Open PR. All 7 unconfirmed by a person |

## 3.3 Web UI

| What | PR / commit | Status |
| --- | --- | --- |
| UI audit with phone and desktop screenshots | #1 / 38cb222 | Merged |
| UX reference study, home page story and flow (with fact check), UX recommendations and voice screen spec | #1 / e381d98, 782ed71, d99d8d8, 5494278 | Merged |
| T0: remove unverified facts from the home page; hide facts until checked against the PDFs | #3 / af190c6, 147693a | Merged |
| T1: show the source page under every answer (inline citations, bottom sheet on phones) | #3 / b30177d | Merged |
| T3: clearer "I don't know" with the official link; T4: disclaimer on phones | #3 / 4f8dd8d | Merged |
| Label the demo window as an example answer | #3 / 300469c | Merged |
| Show the server's message when the question limit is reached; stop waiting after 2 minutes; no repeated English disclaimer on phones | #6, #3 / e276c37, 11938f4, abe38b2 | Merged |
| Demo text matches what the demo shows | #3 / 7fc3172 | Merged |
| Not built (later list): one-time mic pre-prompt, "Playing answer" bar, home hero "Ask by voice" | STATUS.md | Not built |

## 3.4 Evaluation

| What | PR / commit | Status |
| --- | --- | --- |
| Per-language eval summary with n, split and commit, plus a list of misses | #8 / 7dd98d8 | Open PR |
| Tanglish gloss round 1: added verbs and word pairs from the dev misses | #8 / 72a636e | Open PR. Laptop re-run: 0 dev questions fixed net (q042 fixed, q105 newly refused), so the loop stopped |
| Ujjwala documents answer: add Aadhaar and bank account in the eval reference | #10 / a13799d | Open PR |
| Demo number check sheet (24 rows) and guide; first-pass PDF check of PM-KISAN and Pudhumai Penn rows | #2 / ef325c7, 3add181, f3ee78a | Merged. Human columns still empty |
| Full answer-quality eval (faithfulness, citation accuracy) | - | Not run. Needs a paid LLM key and Jaswanth's yes |
| Clean re-run of docs/results.md from a committed tree | - | Not done. results.md still says "uncommitted changes" |
| 194 eval questions native-speaker review | - | Not done. All still "draft" |

## 3.5 Docs and planning

| What | PR / commit | Status |
| --- | --- | --- |
| Weakness review step 1 (verification) and step 2 (weakness plan) | #2 / 17fc72a, 2a8b6e4, 0ef4e6b | Merged |
| Submission checklist with owners and status | #2 / 7ae3bde, ce4d569 | Merged |
| Wording fixes (n values, model-judged, Hindi coverage, what 98% means), privacy note, module notes, empty contribution log | #2 / 2b75a55 | Merged |
| List of wording changes still needed in the Word report | #2 / 8912cfa | Merged. The .docx itself is not updated yet (planned 5 Nov) |
| Draft report section on status, plan and structure; 24-hour plan | #4 / 55aec95, aab0b38, 33d899e | Merged |
| Refreshed status section after the merges | #9 / 448d500 | Open PR. Waits for Jaswanth's approval before it goes into the .docx |
| STATUS.md: recording deadline, consent rules, mic UX notes, transcript-first options and cost | #5, #7 / 36573ee, 222be81, 0526eb6 | Merged |
| MIT LICENSE (code only) and README note | #11 / 6f01be7 | Merged |
| This work log | this PR | Open PR |

## 3.6 Merges

| What | Commit | Status |
| --- | --- | --- |
| Voice branch merged into the backend branch so the fixes covered the voice code | 85359ff | Done |
| Merge freeze (no pushes) during the main merge, 26 Oct about 12:21 to 12:35 UTC | - | Done |
| PRs #2, #4, #1, #5, #6 merged into main in that order at 12:32 UTC | d3aaec1 ... 2d5ea5f | Done |
| Main (voice, backend, docs) merged into the UI branch; chat.js clash resolved | f472301, a86ddc6 | Done |
| PR #7 then PR #3 then PR #11 merged into main | 54b6095, b3edf1e, ad3061f | Done |
| Merge PRs #8, #9, #10 after CI is green | - | Needs Jaswanth |

# 4. Still needs you

Merge open PRs #8, #9 and #10 once CI is green.

Timbre listening test on your laptop (2 calls first), then choose v2.5 or v3.0 and set SCHEMEBOT_TTS_MODEL.

Record 5-10 Tanglish clips plus controls and run the compare script. Target Wed 28 Oct, hard stop Sun 1 Nov.

Record the 32 eval clips and run the voice eval (retrieval-only first, free).

Check what one Gnani credit buys in the dashboard (5,000 free credits) and set the daily cap.

Try the mic on a real phone with docs/PHONE_TEST.md.

Confirm the 7 OCR corrections and fill the human columns of docs/review/demo-numbers.csv.

Decide the Tanglish refusal cut-off after the real STT clip result.

Approve the status section before it goes into the Word report.

Decide the LLM budget for the full answer-quality eval.

Agree the split with your teammate and start the contribution log.

Video by Mon 2 Nov, post by Tue 3 Nov (latest Thu 5 Nov), submit Fri 6 Nov. Deadline 10 Nov, 11:59 PM IST.

# 5. Not claimed

No live Gnani STT or TTS result exists yet.

No real latency number exists yet.

Tanglish is not shown to work.

The eval questions are drafts, not native-speaker verified.