PAKKAM 2.0: SYSTEM EXECUTION & BENCHMARK REPORT

Working Engineering Report: Empirical Measurements & Roadmap Review

STATUS: Working Prototype (Branch: feat/prompt-pack-execution ¦ Local Backup Only) Every empirical metric in this report originates directly from reproducible scripts with explicit sample sizes (n). Evaluations to date reflect developer-authored draft questions and read-speech benchmarks. Remote push and final production decisions are gated behind independent blind human grading, verified question sets, and real field recordings.

| Working Branch & Commit: | feat/prompt-pack-execution (Local commits, unpushed) |
| --- | --- |
| Corpus Under Test: | 18 PDFs, 2,688 pages, 4,449 chunks in Qdrant ('pakkam_chitra') |
| Test Suite Status: | 476 Passing, 10 Deselected across full test suite ¦ Ruff & Mypy clean |
| Active LLM & Speech: | Gemini 2.5/3.5 Flash (low thinking) ¦ Gnani Timbre & Prisma |
| Deadlines & Milestones: | Freeze: Mon 2 Nov 2026 ¦ Video: Tue 3 Nov 2026 ¦ Target: Fri 6 Nov 2026 |

# 1. Executive Summary & Architecture

Pakkam is an Indic voice-first, citation-grounded RAG assistant designed to answer public welfare scheme inquiries in Tamil, Hindi, and English. Public administration requires strict verification against hallucinated criteria or invalid benefits. The architecture enforces:

Deterministic Claim Verification: All generated sentences must trace quote snippets, dates, and amounts directly to official gazette text in claims.py.

Instant Sources Pre-Fetch: Delivers official document excerpts in 421.8 ms (median: 352.9 ms), eliminating frozen UI lag.

Model Unavailable Graceful Fallback: On LLM 429 quota exhaustion or timeout, immediately displays retrieved official passages and official department contacts.

Indic Sentence-by-Sentence Speech Synthesis: Splits verified sentences with abbreviation protection, converts amounts to Indic spoken words, and pipelines playback with instant abort control.

# 2. Comprehensive Implementation Audit

| Milestone | Implementation Details | Empirical Proof / Metric | Code / Source |
| --- | --- | --- | --- |
| Step 4 | Instant sources pre-fetch (/ask/sources) | Mean: 421.8 ms ¦ Median: 352.9 ms (n=10) | scripts/benchmark_instant_sources.py |
| Step 4B | Query understanding & scheme aliases | Development check (n=20): 100.0% (20/20) recall@5, 5.0% (1/20) refusal | scripts/paraphrase_eval.py |
| Step 5 | Sentence-by-sentence TTS pipelining | Abbreviation protection, Indic words, stop control; 4/4 tests pass | src/schemebot/voice/sentence_speaker.py |
| Step 6 | Graceful model fallback on 429/timeout | Returns top 3 passages + official contacts; UI never crashes | src/schemebot/generate/messages.py |
| Step 7 | Uncertainty confirmation in /ask/voice | Triggers on [0.30, 0.40] score or STT conf < 0.60; 4/4 tests pass | src/schemebot/api/main.py |
| Step 8 | Citizen feedback loop (POST /feedback) | Ratings, status & critique logged to feedback.jsonl; 2/2 tests pass | src/schemebot/api/main.py |
| Step 9 | Automated voice report generation | Auto-compiled docs/GNANI_VOICE_REPORT.md from raw logs | scripts/generate_voice_report.py |
| Gate 1.4 | Tanglish text retrieval check (synthetic) | Synthetic text check (n=10, written by AI): 90.0% top-5, 70.0% top-1 | scripts/eval_tanglish_clips.py |

# 3. Empirical Metrics Deep Dive

## 3.1 Step 3: LLM Provider & Reasoning Mode Latency Comparison

A primary bottleneck in voice-first systems is LLM generation latency. Under Step 3, Gemini 3.5 Flash was evaluated across operational modes on 3 draft questions (n=3):

| Mode | Avg LLM Latency | Avg Output Chars | Claim Pass Rate |
| --- | --- | --- | --- |
| normal (medium thinking) | 41434.5 ms | 248 chars | 100.0% |
| normal (low thinking) | 12962.3 ms | 330 chars | 100.0% |
| voice (low thinking) | 6571.3 ms | 132 chars | 100.0% |
| normal (medium thinking) | 1167.9 ms | 80017.7 chars | PASS |
| normal (low thinking) | 509.0 ms | 9219.3 chars | PASS |
| voice (low thinking) | 721.0 ms | 7253.7 chars | PASS |
| normal (medium thinking) | 557.2 ms | 12180.8 chars | PASS |
| normal (low thinking) | 861.3 ms | 18331.8 chars | PASS |
| voice (low thinking) | 576.1 ms | 5138.6 chars | PASS |
| normal (medium thinking) | 873.5 ms | 34703.3 chars | PASS |
| normal (low thinking) | 534.8 ms | 13240.7 chars | PASS |
| voice (low thinking) | 591.5 ms | 9210.3 chars | PASS |

## 3.2 Step 4: Fast Sources-First Latency Breakdown

Measured on 10 cold-retrieval questions from data/eval/questions.jsonl (source: INSTANT_FEEL_BENCHMARK.md):

| Retrieval Component | Mean Latency | Median Latency | Max Latency |
| --- | --- | --- | --- |
| Hybrid Search (Dense + Sparse) | 273.1 ms | 205.6 ms | 931.8 ms |
| Neural Cross-Encoder Rerank | 148.6 ms | 145.0 ms | 183.2 ms |
| Total Sources Pre-Fetch (/ask/sources) | 421.8 ms | 352.9 ms | 1115.5 ms |

## 3.3 Tanglish Text Retrieval Check (Synthetic, n=10, Written by AI)

A synthetic development check of 10 code-mixed Tanglish text inquiries resulted in: Top-5 Recall: 90.0%, Top-1 Accuracy: 70.0%, Latency: 486.8 ms. Important: The miss on query t03 occurred on the Kalaignar Magalir scheme. Gate 1.4 remains UNTESTED because no real consented phone recordings were evaluated.

# 4. Strategic Opportunities: Enhancements for Production Hardening

1. Independent Blind Human Grading (Gate 0.3)

Answer evaluation requires a bilingual human panel scoring answer_eval.csv on number_correct, citation_supports, and unsupported_claim to prove ground-truth accuracy.

2. Real-World Acoustic Field Audio (Gate 1.4)

Current evaluations use read speech. Gate 1.4 requires 20-30 consented smartphone recordings with background noise and natural colloquial Tanglish.

3. Semantic Vector Cache (Demo Status: Disabled)

Semantic caching can provide sub-50ms responses for exact repeated inquiries. Its wrong-match rate on non-matching questions is unmeasured, so it is disabled by default for the demo.

4. Departmental Helplines Verification

In data/contacts.json, only Atal Pension Yojana has a cited brochure source; the other 9 schemes remain null/unverified pending manual confirmation of official numbers.

5. Audit of 263 OCR Disagreement Rows

A focused audit in OCR_DISAGREEMENTS_ANALYSIS.md classified 263 numerical discrepancy pages (70% order dates, 25.9% amounts) to review table vs text layouts.

6. Local Quantized Small Language Model (SLM) Fallback

A 4-bit local model (Gemma-2-2B or Qwen2.5) on local GPU provides offline fallback when free-tier API quotas are exhausted (deferred to post-submission).

7. Asynchronous SSE Audio Streaming

Token-level and audio chunk streaming can reduce voice latency further (deferred to post-submission).

# 5. Release Gates Status

| Gate ID | Gate Description | Measured Status | Gate Status |
| --- | --- | --- | --- |
| Gate 0.1 | Codebase hygiene, unit tests & secrets audit | 476 Passing Tests ¦ 0 Git Secrets | PASSED |
| Gate 0.2 | Verified question set (50 checked + 30 held-out) | 194 Draft Questions evaluated | PENDING DELIVERY |
| Gate 0.3 | Blind human grading of answer_eval.csv | 3 Answers printed; scoring panel pending | PENDING REVIEW |
| Gate 1.1 | Hybrid Retrieval Recall@5 >= 95% | 98.7% Recall@5 on draft set (n=194) | PASSED (Draft Set) |
| Gate 1.2 | Refusal routing accuracy & threshold curve | 87.1% routing accuracy at 0.35 threshold | PASSED (Draft Set) |
| Gate 1.3 | STT accuracy & speech error retrieval | 90.3% doc / 87.1% page match on Kathbath (n=31) | PASSED (Read Speech) |
| Gate 1.4 | Conversational & Tanglish field audio testing | No real phone audio evaluated; text check only | UNTESTED |
| Gate 2.1 | OCR numeral accuracy on problem pages | 100.0% (7/7) on problem crops (n=7) | PARTIAL (7 pages selected as Tesseract failures; 263 not reviewed) |
| Gate 3.1 | Perceived time-to-first-evidence (<1.0s) | median 353 ms; 1 of 10 runs 1.1 s | PASSED |
| Gate 3.2 | End-to-end voice loop (<5.0s target) | Stitched n=1: 9.20s; sentence pipelining active | TARGET NOT MET |